Document templates identified in bold can be found on the Consultant Services website [www.dot.state.mn.us/consult] under the Contract Documents tab. Forms are in alphabetical order.

Use this process when you need to modify the dates, scope and/or budget details of a contract.

## Amendment Coversheet

- Is your contract under $5,000 or an Interagency Agreement? If yes, skip to Negotiate Revised Scope and Budget.

- If no, complete the appropriate Amendment Coversheet:

- Amendment Cover Sheet – Delegated: Complete this form when amending a contract that is NOT a single source, NOT a work order contract under $250K, or does NOT exceed $1 million.

- Amendment Cover Sheet – Non-Delegated: Complete this form when amending a contract that IS a single source, DOES exceed $1 million, or IS a work order contract under $250,000. This coversheet will be sent in on a future step. Skip to Negotiate Revised Scope and Budget.

## Submit to Consultant Services for Processing [Amendment Coversheet – Delegated Package]

Email the following information to PTinbox.dot@state.mn.us:

- Contract Process Start Form (CPS). The CPS collects the following information that is necessary to process the documentation and to enter into the database. Make sure the following information is filled in on the form:

  - General Information

  - Project/Services to be Contracted

  - Funding Information

  - TTAA Information

  - Work Type Identification for Pre-Qualification Program projects

  - Obtain approval from the Consultant Coordinator, or person in charge of the funds. An up to date list of Consultant Coordinators can be found on the Consultant Services (CS) website [www.dot.state.mn.us/consult] under the Internal Resources tab.

- Amendment Cover Sheet – Delegated. Contract Administrator must sign under “Recommended for Approval”.

## Negotiate Revised Scope and Budget

- Work with the MnDOT Project Manager and the Contractor to finalize the revised scope and budget.

## Prepare Amendment Documents

- Prepare the Amendment using the Amendment Form template.

- Prepare revised contract exhibits for the Amendment, as applicable.

## Submit Amendment for Review

This is a VERY important step. Having another set of eyes look at your contract is very helpful!

- Review/check your entire amendment using the Contract Check List.

- Email the complete amendment, with revised exhibits, to Ashley Duran for review. Note, exhibits that are NOT being revised should not be part of your amendment.

- Following review, incorporate any corrections/changes into the amendment.

## Signature Process [Contractor]

- If you processed an Amendment Coversheet – Delegated in the previous steps, that document must be executed prior to moving on to this step.

- Address an email to your Contractor’s Project Manager, CC PTinbox.dot@state.mn.us [for the contract file].

- Copy and paste the text from the Contractor Signature Letter into the body of the email.

- Make the appropriate revisions/fill in the blanks.

- Attach a .pdf version of the Amendment and its exhibits [in one .pdf file].

## Submit to Consultant Services for Processing [Amendment/Amendment Coversheet Non-Delegated Package]

Email the following information to PTinbox.dot@state.mn.us, once the amendment is returned from the Contractor:

- Signed Amendment.

- CPS Form – IF an amendment cover sheet – delegated was processed. You do NOT need to resend the CPS form.

- Encumbrance Form. An encumbrance form is required for ALL amendments, even if the budget is not changing. Make sure the following information is filled in on the form:

  - MnDOT Contract Number

  - Contract Type

  - Amendment Information

  - Fiscal Year

  - Total Contract Amount

  - Amount of Contract for Current Fiscal Year

  - Accounting Lines with the following information:

- Fund Code

- Approp ID

- FinDept ID

- Project ID

- Source Type

- Amount to encumber

  - Contract Expiration Date

  - Contract Administrator/Phone Number

  - Project Manager Office

  - Work Type

  - Contractor Name

Note: Backup documentation is NOT necessary. It will be pulled from the contract file in EDMS.

Once the amendment is fully executed, CS will:

- Save the signed executed amendment to the contract file

- Send an email to the Contract Administrator notifying them the amendment is executed

## Notice to Proceed

- Once you receive the executed amendment from CS, email the executed amendment to the Contractor for their records, as follows:

- Address an email to your Contractor’s Project Manager, CC the MnDOT Project Manager and PTinbox.dot@state.mn.us [for the contract file].

- Copy and paste the text from the Notice to Proceed letter into the body of the email.

- Make the appropriate revisions/fill in the blanks.

- Attach a PDF version of the entire executed amendment, along with a Word version of the revised Invoice and revised Progress Report forms, as applicable, for their use.

## File Documentation

- The following documentation is necessary for the contract file. CS will have scanned and saved the following documents to the contract file:

- CPS Form

- (Executed) Amendment Coversheet Delegated/Non-Delegated

- Contractor Signature Letter

- Executed Amendment

- Notice to Proceed

- Executed 16A/16C Violation Form [if applicable]

- Contract Administrators are responsible for ensuring that all remaining documentation is submitted to PTinbox.dot@state.mn.us to be saved to the contract file [as soon as available]. This may include:

- Revised Subcontractor Agreement(s)