NOTE: Each Program has a $100,000 (per) contract limit – no contract under a Certified List Program may exceed $100,000 at any time, either in the original contract, or through an amendment(s). Also, individual contracts may not extend beyond the expiration date of the program.

- This process is used only when Consultant Services (CS) is NOT writing your contract.

- All documents that are bolded and underlined in these instructions can be downloaded from the Consultant Services external website at www.dot.state.mn.us/consult under the P/T Contract Documents section.

- Work with the MnDOT Project Manager to prepare a draft scope of work.

- Review the Certified List Program options available at: http://www.dot.state.mn.us/consult/certified.html. Contact Kelly Arneson in CS for details on how the program works and a list of Contractor’s available for selection.

- If your project does fit under a Certified List, you must select a Contractor from the List and request that Kelly e-mail you a copy of the Program’s Standing Certification Form and the Contractor’s Pre-Award Audit Report.

- To obtain a MnDOT Contract Number visit: http://caats/.  The following information is requested:

| Required Information | Additional Information |
| --- | --- |
| Requestor Name | Estimated Contract Cost |
| Contract Description | Contract Type mark ‘Professional/Technical’ |
| Receivable/Payable mark ‘payable’ | Notes/Comments |
|  | Contractor |
|  | SP# |

Once you hit submit, CAATS will generate a pop-up box that will identify your assigned contract number. CAATS will also follow up with an email to the Requestor.

- Fill out the Contract Process Start Form (CPS) and, if utilizing consultant services funds, have it signed by the Consultant Coordinator.

- Email the completed CPS form to Dominique Nolen in CS for contract initiation.

- Work with the MnDOT Project Manager to conduct negotiations with the selected Contractor. This will include, but is not limited to:

- Finalize the scope of work, including the tasks, schedule, deliverables/due dates, and team.

- Finalize the budget, making sure to compare it to the Pre-Award Audit Report:

  - If utilizing a Lump Sum format, make sure to determine how that Lump Sum will be paid (amount per deliverable, paid at completion of all work, etc.).

  - If utilizing a Unit Rate format, be sure to provide a complete breakdown for labor (i.e. personnel/hours/rates, per task), expenses (units/rate, and be sure to follow current travel regulations for travel expenses) and subcontractor costs, (with labor and expenses broken down similarly to the Contractor’s) – note, while a broken down subcontractor budget is always welcomed, it is required if the subcontractor’s costs exceed $10,000.

  - If utilizing a Cost Plus Fixed Fee format, be sure to provide a complete breakdown for labor (i.e. personnel/hours/rates, per task), with the Overhead Rate and Fixed Fee applied to the total labor costs, expenses (units/rate, and be sure to follow current travel regulations for travel expenses) and subcontractor costs, (with labor and expenses broken down similarly to the Contractor’s) – note, while a broken down subcontractor budget is always welcomed, it is required if the subcontractor’s costs exceed $10,000.

    - When utilizing a Fixed Fee, you must fill out the Fixed Fee Rate Worksheet and ensure that the Contractor uses the appropriate fee in their final budget.

- If you do not already have a Project ID (job number) to use, complete the Project Authorization Form – TC08 and e-mail it to appropriate District PPMS Coordinator for issuance of a Project ID.

- Prepare your contract, using the appropriate version of the Contract Document (Contract – High Risk (not likely), Contract Low Risk – Engineering & Related or Contract Low Risk – Non-Engineering). You will also need to prepare your contract exhibits, which may include:

  - A finalized Scope of Work

  - A finalized Budget

  - Travel Regulations

  - Invoice Form

  - Progress Report Form

- Review/check your entire contract using the Contract Check List.

- If desired, e-mail the complete contract to Melissa McGinnis in CS for review.

- Following review, incorporate any corrections/changes into the contract.

- If your contract includes federal funding, e-mail the final draft contract to Rajan Nayar in the Office of Civil Rights for DBE Goal Setting. Once you receive the DBE Goal either: 1) proceed to Step 15 if a Race Gender Neutral goal is set; or 2) proceed to Step 14 if a Percentage Goal is set.

- If your contract includes federal funding, AND a DBE Percentage Goal was set, you will need to e-mail the DBE Special Provisions – Consultant Contracts package to the Contractor. Once they complete and return the package, e-mail it, along with the DBE Goal Memo and draft Contract, Rajan Nayar in the Office of Civil Rights for contract clearance. Once you receive clearance notification, you may proceed to Step 15.

- Once your contract has been reviewed and finalized, e-mail the contract, along with the Consultant Conflict of Interest and the DBE Special Provisions – Race Gender Neutral (if federal funding applies, and a Race Gender Neutral goal was set), to the Contractor for signature. Follow these instructions for obtaining the Contractor’s signature on the contract:

- Address an e-mail to your Contractor’s Project Manager

- Copy and paste the text from the Contractor Signature Letter into the body of the e-mail

- Make the appropriate revisions/fill in the blanks

- Attach a scanned PDF of your entire contract, along with the Conflict of Interest and DBE Special Provisions, as applicable

- When the contract is received back from the Contractor, send TWO copies (make sure that the front page is on yellow paper) to Dominique Nolen in CS, along with a fully filled out Encumbrance Form, with an active Project ID and copy of the standing Certification Form (Note, electronic copies will NOT be accepted). CS will route the contract for approval and return the executed copy to you.

- When the contract is executed, e-mail the executed contract back to the Contractor for their records, as follows:

- Address an e-mail to your Contractor’s Project Manager, copying the MnDOT Project Manager

- Copy and paste the text from the Notice to Proceed letter into the body of the e-mail

- Make the appropriate revisions/fill in the blanks

- Attach a scanned PDF of your entire executed contract, along with a word version of the Invoice and Progress Report forms, as applicable, for their use

- E-mail any outstanding contract documentation to Dominique Nolen in CS to be entered into EDMS, the official contract “file”. This may include:

- Completed Fixed Fee Rate Worksheet

- DBE Goal Memo and Paperwork

- Signed Conflict of Interest Form

- Insurance Certificate(s)

- Signed Subcontractor Agreement(s) (required for all subcontractors over $10,000)