| Does my contract fit under the $5,000 Direct Select Process? - Is my contract less than or equal to $5,000? If yes, you may direct select any Contractor capable of performing the services. - You cannot ever amend this contract for over the $5,000 amount. - You cannot write multiple $5,000 direct select contracts with the same Contractor multiple times in a row. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Step # | Process Instructions | Document(s) needed for Contract File | CS will scan | Copy CS on E-mail | E-mail Scanned Documents |
| 1 Contract Number | - To obtain a MnDOT Contract Number visit: http://caats/. The following information will be requested: Required Information; Additional Information. Requestor Name; Estimated Contract Cost. Contract Description; Contract Type mark ‘Professional/Technical’. Receivable/Payable mark ‘payable’; Notes/Comments. Contractor. SP#. - Once you hit submit, CAATS will generate a pop-up box that will identify your assigned contract number. CAATS will also follow up with an email to the Requestor. |  |  |  |  |
| 2 CPS | - Complete the Contract Process Start Form (CPS). - Obtain the signature of Consultant Coordinator or person in charge of the funds. Scan the signed document. - Email the completed CPS form to PTinbox.dot@state.mn.us (or in the Outlook Address Book it is named *DOT_PTinbox) for Contract initiation. | CPS Form |  |  | X |
| 3 Draft Scope of Work | - Work with the MnDOT Project Manager to develop a draft scope of work. - The scope of work should include the tasks, schedule, deliverables/due dates, and key personnel. |  |  |  |  |
| 4 Contractor Selection | - Direct select any Contractor capable of performing the services identified in your scope of work. - Contact the Contractor to see if they are available and interested in performing the services. |  |  |  |  |
| 5 Budget Details / Negotiations | - Request a cost proposal from the Contractor. - Conduct negotiations with the Contractor. - If utilizing a Lump Sum format, make sure to determine how that Lump Sum(s) will be paid (amount per deliverable, paid at completion of all work, etc.). - If utilizing a Unit Rate format, make sure to provide a complete breakdown for labor (i.e. personnel/hours/rates, per task), expenses (units/rate, and be sure to follow current travel regulations for travel expenses) and subcontractor costs, (with labor and expenses broken down similarly to the Contractor’s). - If utilizing a Cost Plus Fixed Fee format, be sure to provide a complete breakdown for labor (i.e. personnel/hours/rates, per task), with the Overhead Rate and Fixed Fee applied to the total labor costs, expenses (units/rate, and be sure to follow current travel regulations for travel expenses) and subcontractor costs, (with labor and expenses broken down similarly to the Contractor’s). |  |  |  |  |
| Step # | Process Instructions | Document(s) needed for Contract File | CS will scan | Copy CS on E-mail | E-mail Scanned Documents |
| 5 Budget Details / Negotiations continued | - When utilizing a Fixed Fee, you must fill out the Fixed Fee Rate Worksheet and ensure that the Contractor uses the appropriate fee in their final budget. | Fixed Fee Rate Worksheet (if applicable) |  |  | X |
| 6 Project Number | - If you do not already have a Project ID (job number) to use, complete the Project Authorization Form – TC08 and e-mail it to appropriate District PPMS Coordinator for issuance of a Project ID. - Forward the email received from the PPMS Coordinator to PTinbox.dot@state.mn.us to save to the Contract File. - Write or type the Project ID on the Encumbrance Form. | Project Authorization Form – TC08 |  |  | X |
| 7 Draft Contract Documents | - Prepare the contract, using the appropriate version of the contract document (Contract Low Risk – Engineering & Related or Contract Low Risk – Non-Engineering). - Prepare contract exhibits, which may include: - A finalized Scope of Work - A finalized Budget - Travel Regulations - Invoice Form - Progress Report Form |  |  |  |  |
| 8 Contract Review | - Review/check your entire contract using the Contract Check List. - If desired, e-mail the complete contract to Melissa Brand in CS for review. - Following review, incorporate any corrections/changes into the contract. |  |  |  |  |
| 9 TGB/Vets Process [State $] | - Not applicable for this type of contract. |  |  |  |  |
| 10 DBE Process [Federal $] | - If the contract includes federal funding, e-mail the final draft contract to Rajan Nayar (cc: Sean Skibbie and the appropriate Regional DBE Specialist: Districts 1 – 4: Andrea Robinson / Districts 6 – 8: Elaine Ogilvie / Central Office and Metro: Delores Perez) in the Office of Civil Rights (OCR) for DBE Goal Setting. One of two goals may be set: - Race Gender Neutral (RGN ) Goal - DBE Percentage (%) Goal - Proceed to 10a or 10b according to the type of goal that was set by OCR. | DBE Goal Setting Memo |  |  | X |
| 10a [If RGN Goal is set] | - In this case you will need the Contractor to complete the DBE Special Provisions – Race Gender Neutral package. The package can be E-mailed to the Contractor along with the contract for signature (Step 11). | Completed DBE Special Provisions – RGN package |  |  | X |

| Step # | Process Instructions | Document(s) needed for Contract File | CS will scan | Copy CS on E-mail | E-mail Scanned Documents |
| --- | --- | --- | --- | --- | --- |
| 10b [If % Goal is set] | - In this case you will need to obtain contract clearance from OCR. - E-mail the DBE Special Provisions – Consultant Contracts package to the Contractor for completion. - Once the Contractor completes and returns the package, e-mail the completed documents, along with the DBE Goal Memo and draft Contract, to Rajan Nayar (cc: Sean Skibbe and the appropriate Regional DBE Specialist: Districts 1 – 4: Andrea Robinson / Districts 6 – 8: Elaine Ogilvie / Central Office and Metro: Delores Perez) in OCR for contract clearance. - Once you receive the DBE Contract Clearance Memo back from OCR, you may proceed to Step 11. | DBE Contract Clearance Memo |  |  | X |
| 11 Signature Process [Contractor] | - Once your contract has been reviewed and finalized, E-mail the appropriate documents to the Contractor for signature, as follows: - Address an e-mail to your Contractor’s Project Manager, copy PTinbox.dot@state.mn.us. - Copy and paste the text from the Contractor Signature Letter into the body of the e-mail. - Make the appropriate revisions/fill in the blanks. - Attach a PDF version of your entire contract and the DBE Special Provisions – Race Gender Neutral, if applicable. | Contractor Signature E-mail |  | X |  |
| 12 Signature Process [MnDOT] | - When the contract is received back from the Contractor, send TWO copies (make sure that the front page is on yellow paper) to Consultant Services, Mail Stop 680, along with a fully filled out Encumbrance Form, with an active Project ID (Note, electronic copies will NOT be accepted). - CS will e-mail the executed contract back to the Contract Administrator when it is fully executed. | Encumbrance Form (final) Executed Contract | X X |  |  |
| 13 Notice to Proceed | - When the contract is executed, e-mail the executed contract back to the Contractor for their records, as follows: - Address an e-mail to your Contractor’s Project Manager, copying the MnDOT Project Manager and PTinbox.dot@state.mn.us. - Copy and paste the text from the Notice to Proceed letter into the body of the e-mail. - Make the appropriate revisions/fill in the blanks. - Attach a PDF version of the entire executed contract, along with a Word version of the Invoice and Progress Report forms, as applicable, for their use. | Notice to Proceed E-mail |  | X |  |
| 14 Contract Files | - Once the Contract is executed, you may receive contract related documentation that needs to be saved to the official contract file. E-mail any outstanding documentation, as you receive it, to PTinbox.dot@state.mn.us to be entered into EDMS, the official contract file. This may include: - Insurance Certificate(s) - Subcontractor Agreement(s) - Approval of Rate Changes (i.e. annual rate increases) - Approval of out-of state travel expenses - Approval of direct expenses - Approval of change in Key Personnel | All other pertinent contract documentation |  |  | X |