- This process is used only when Consultant Services (CS) is NOT writing your contract.

- All documents that are bolded and underlined in these instructions can be downloaded from the Consultant Services external website at www.dot.state.mn.us/consult under the P/T Contract Documents section.

- If TTAA is required for your contract, refer to the TTAA Process Instructions located at: http://www.dot.state.mn.us/consult/training.html

- Work with the MnDOT Project Manager to prepare a draft scope of work and obtain an initial budget/cost estimate from the Contractor.

- To obtain a MnDOT Contract Number visit: http://caats/.  The following information is requested:

| Required Information | Additional Information |
| --- | --- |
| Requestor Name | Estimated Contract Cost |
| Contract Description | Contract Type mark ‘Professional/Technical’ |
| Receivable/Payable mark ‘payable’ | Notes/Comments |
|  | Contractor |
|  | SP# |

Once you hit submit, CAATS will generate a pop-up box that will identify your assigned contract number. CAATS will also follow up with an email to the Requestor.

- Review the TTAA Privatization Contract Form and TTAA Privatization Contract Form Instructions to see if your contract falls under Privatization Contract, Taxpayer Accountability Act. If so, follow the instructions and form as required.

- Fill out the Contract Process Start Form (CPS) and, if utilizing consultant services funds, have it signed by the Consultant Coordinator.

- Prepare and sign the Certification Form.

- Prepare the Single Source Justification Form, including detailed justification for the selection. Note – you do NOT sign the Single Source form, you only prepare it.

- If the contract includes federal funding, e-mail the final Certification Form, initial budget/cost estimate and draft scope of work to Rajan Nayar in the Office of Civil Rights for DBE Goal Setting. Once you receive the DBE Goal either: 1) proceed to Step 9 if a Race Gender Neutral goal is set; or 2) proceed to Step 8 if a Percentage Goal is set.

- If your contract includes federal funding, AND a DBE Percentage Goal was set, you will need to e-mail the DBE Special Provisions – Consultant Contracts package to the Contractor. Once they complete and return the package, e-mail it, along with the DBE Goal Memo, initial budget/cost estimate and draft scope of work, to Rajan Nayar in the Office of Civil Rights for contract clearance. Once you receive clearance notification, you may proceed to Step 9.

- Send the completed CPS form, ONE copy of the Certification Form (signed by you) and one copy of the Single Source form to Consultant Services, Mail Stop 680 for contract initiation (Note, electronic copies will NOT be accepted). CS will route the Certification Form and Single Source form for approval and return the executed copies to you.

- If the contract will be over $50,000, you must complete a Pre-Award Audit before finalizing budget negotiations with the Contractor, as follows:.

  - E-mail the Preaward Audit Information Package to the Contractor for completion.

  - Once returned, e-mail the complete Preaward Audit Information Package, along with the initial budget/cost estimate and draft scope of work, to the Office of Audit, following these instructions:

      - Address an e-mail to Randy Stallkamp in Audit.

      - Copy and paste the text from the Preaward Audit Request Letter into the body of the e-mail

      - Make the appropriate revisions/fill in the blanks

  - Once you receive the completed Pre-Award Audit Report from the Office of Audit, provide it to the Contractor and make sure they incorporate the recommendations into the final budget.

- Work with the MnDOT Project Manager to conduct negotiations with the Contractor. This will include, but is not limited to:

- Finalize the scope of work, including the tasks, schedule, deliverables/due dates, and team.

- Finalize the budget, making sure to compare it to the Pre-Award Audit Report:

  - If utilizing a Lump Sum format, make sure to determine how that Lump Sum will be paid (amount per deliverable, paid at completion of all work, etc.).

  - If utilizing a Unit Rate format, be sure to provide a complete breakdown for labor (i.e. personnel/hours/rates, per task), expenses (units/rate, and be sure to follow current travel regulations for travel expenses) and subcontractor costs, (with labor and expenses broken down similarly to the Contractor’s) – note, while a broken down subcontractor budget is always welcomed, it is required if the subcontractor’s costs exceed $10,000.

  - If utilizing a Cost Plus Fixed Fee format, be sure to provide a complete breakdown for labor (i.e. personnel/hours/rates, per task), with the Overhead Rate and Fixed Fee applied to the total labor costs, expenses (units/rate, and be sure to follow current travel regulations for travel expenses) and subcontractor costs, (with labor and expenses broken down similarly to the Contractor’s) – note, while a broken down subcontractor budget is always welcomed, it is required if the subcontractor’s costs exceed $10,000.

    - When utilizing a Fixed Fee, you must fill out the Fixed Fee Rate Worksheet and ensure that the Contractor uses the appropriate fee in their final budget.

- If TTAA applies, the final contract amount must be sent to Brad Hamilton in CS and Finance to produce the “B Estimate” as soon as it is determined. If over $250,000, the “A Estimate” vs. “B Estimate” comparison will be done, and you cannot proceed to Step 13 until this is complete.

- If you do not already have a Project ID (job number) to use, complete the Project Authorization Form – TC08 and e-mail it to appropriate District PPMS Coordinator for issuance of a Project ID.

- Prepare your contract, using the appropriate version of the Contract Document (Contract – High Risk, Contract Low Risk – Engineering & Related or Contract Low Risk – Non-Engineering). You will also need to prepare your contract exhibits, which may include:

  - A finalized Scope of Work

  - A finalized Budget

  - Travel Regulations

  - Invoice Form

  - Progress Report Form

- Review/check your entire contract using the Contract Check List.

- If desired, e-mail the complete contract to Melissa Brand in CS for review.

- Following review, incorporate any corrections/changes into the contract.

- Once your contract has been reviewed and finalized, e-mail the contract, along with the Consultant Conflict of Interest and the DBE Special Provisions – Race Gender Neutral (if federal funding applies, and a Race Gender Neutral goal was set), to the Contractor for signature. Follow these instructions for obtaining the Contractor’s signature on the Contract:

- Address an e-mail to your Contractor’s Project Manager

- Copy and paste the text from the Contractor Signature Letter into the body of the e-mail

- Make the appropriate revisions/fill in the blanks

- Attach a scanned PDF of your entire Contract, along with the Conflict of Interest and DBE Special provisions, as applicable

- When the contract is received back from the Contractor, send TWO copies (make sure that the front page is on yellow paper) to Consultant Services, Mail Stop 680, along with the a fully filled out Encumbrance Form, with an active Project ID and the executed Certification and Single Source forms (Note, electronic copies will NOT be accepted). CS will route the contract for approval and return the executed copy to you.

- When the contract is executed, e-mail the executed contract back to the Contractor for their records, as follows:

- Address an e-mail to your Contractor’s Project Manager, copying the MnDOT Project Manager

- Copy and paste the text from the Notice to Proceed letter into the body of the e-mail

- Make the appropriate revisions/fill in the blanks

- Attach a scanned PDF of your entire executed contract, along with a word version of the Invoice and Progress Report forms, as applicable, for their use

- E-mail any outstanding contract documentation to PTinbox.dot@state.mn.us (or in the Outlook Address Book it is named *DOT_PTinbox) to be entered into EDMS, the official contract “file”. This may include:

| Completed Fixed Fee Rate Worksheet | Completed Project Authorization Form – TC08 |
| --- | --- |
| DBE Goal Memo and Paperwork | Insurance Certificate(s) |
| Signed Conflict of Interest Form | Signed Subcontractor Agreement(s) (required for all subcontractors over $10,000) |