- This process is used only when Consultant Services (CSS) is NOT writing your contract

- All documents that are bolded and underlined on this page can be downloaded from the Consultant Services external website at www.dot.state.mn.us/consult under the P/T Document section.

- Develop scope of work.

- Call Toni Golden at (651) 366-4879 to obtain Mn/DOT Contract Number

- Fill out Contract Process Start Form (CPS) and obtain the District/Office Consultant Coordinator’s Signature

- Send the following completed documents to CSS for contract initiation:

- CPS

- Draft Scope of Work

- Encumbrance Sheet

- Conduct negotiations with the selected consultant.  This includes, but is not limited to:

- Finalize scope, schedule, deliverables, and team

- Finalize budget (if utilizing a fixed fee, fill out the Fixed Fee Rate Worksheet and let the Contractor know what fee to use in the final budget)

- Have the Contractor complete and submit the Consultant Conflict of Interest Form.  If there is a conflict, contact Jim Cownie.

- Fill out Project Authorization Form (TC08) and send to Artemis Coordinator

- Write the Contract – Interagency. The contract may include, but is not limited to:

- Scope

- Budget

- Invoice Form

- Progress Report Form

- Travel Regulations

- Review/check your contract using the Contract Check List

- Send to CSS for review, as applicable

- Make corrections/changes from review

- Follow these instructions for obtaining the Contractor’s signature on the contract:

- Open an e-mail and address to your Contractor’s Project Manager

- Copy and paste the text from the Contractor Signature Letter into the e-mail body

- Make the appropriate revisions/fill in the blanks

- Attach a scanned PDF of your entire contract document

- When you receive the signed document back electronically, make 4 copies (front of each contract YELLOW)

- Send all 4 copies to Dalia Jorge with a fully filled out Encumbrance Form, TC08 with active Job#, and the Fixed Fee Rate Worksheet (if applicable).

- When the contract is executed, you will then email the executed contract back to the Contractor for their records, as follows:

- Open an e-mail address to the Contractor’s Project Manager and copy the Mn/DOT Project Manager

- Copy and paste the text from the Notice to Proceed Letter into the e-mail body.

- Make the appropriate revisions/fill in the blanks

- Attach a scanned PDF of your entire EXECUTED contract document

- Send ALL file documentation to CSS, including:

- Insurance Certificate, if applicable

- Signed Subcontractor Agreement, if applicable (required for all subcontractors over $10,000)