# MINNESOTA

# DEPARTMENT OF TRANSPORTATION

# District 4

# REQUEST FOR QUALIFICATIONS

# District 4 Sign Assessment and Replacement

DESIGN–BUILD PROJECT

S.P. 8824-65

April 9, 2007

Addendum #1

# TABLE OF CONTENTS

1.0	INTRODUCTION	1

1.1	Procurement Process	1

1.2	Project Goals	1

1.3	Submitter Information	2

2.0	Background Information; RFQ Process	2

2.1	Project Description; Scope of Work	2

2.2	Estimated Cost; Maximum Time Allowed	3

2.3	Project Schedule	3

2.4	Mn/DOT Project Management; Ex Parte Communications	4

2.5	Questions and Clarifications; Addenda	5

2.6	Major Participant	5

2.7	Mn/DOT Consultant/Technical Support	5

2.8	Organizational Conflicts of Interest	5

2.9	Changes to Organizational Structure	6

2.10	Past Performance or Experience	6

2.11	Equal Employment Opportunity	6

2.12	Disadvantaged Business Enterprises	7

3.0	CONTENT OF STATEMENT OF QUALIFICATIONS; HOW INFORMATION IN THE STATEMENT OF QUALIFICATIONS WILL BE USED	7

3.1	Introduction	7

3.2	Submitter Organization and Experience	8

3.2.1	Organizational Chart(s)	8

3.2.2	Submitter Experience	8

3.3	Key Personnel	9

3.3.1	Resumes of Key Personnel	9

3.3.2	Other Information for Key Personnel	9

3.3.3	Minimum Qualifications for Acceptance; and Qualifications Exceeding Minimums	10

3.4	Project Understanding	12

3.5	Project Approach	12

3.6	Project Management Approach	12

3.7	Legal and Financial	12

3.7.1	Acknowledgment of Clarifications and Addenda	12

3.7.2	Organizational Conflicts of Interest	12

3.7.3	Legal Structure	13

3.7.4	Bonding Capability	13

3.7.5	Submitter Information	13

4.0	EVALUATION PROCESS	14

4.1	SOQ Evaluation	14

4.2	Interview and Clarifications	14

4.3	SOQ Evaluation and Scoring	14

4.4	Determining Short listed Submitters	15

4.5	Notification of Short listing	15

4.6	Debriefing Meetings	15

5.0	SOQ SUBMITTAL REQUIREMENTS	15

5.1	Due Date, Time and Location	16

5.2	Format	16

5.3	Quantities	16

6.0	PROCUREMENT PHASE 2	17

6.1	Request for Proposals	17

6.2	RFP Content	17

6.2.1	RFP Structure	17

6.2.2	RFP Information	17

6.2.3	Warranties	18

6.3	Pre-Proposal Meeting	18

6.4	Proposals Submitted in Response to the RFP	18

6.5	Proposal Evaluations	18

6.6	Stipends	18

7.0	PROTEST PROCEDURES	19

7.1	Protests Regarding Facially Apparent Deficiencies in RFQ/Phase I Procedures	19

7.2	Protests Regarding Responsiveness and Short listing	20

7.3	Costs and Damages	21

# 1.0	INTRODUCTION

The Minnesota Department of Transportation (Mn/DOT), District 4, is requesting Statements of Qualifications (“SOQs”) from entities (“Submitters”) interested in submitting proposals for the  District 4 Sign Assessment and Replacement Design-Build Project (the “Project”).  The Project will be funded with state dollars.  The Submitters shall adhere to all pertinent federal, state and local requirements.

## 1.1	Procurement Process

Mn/DOT will use a two-phase procurement process to select a design-build contractor to deliver the Project.  This Request for Qualifications (RFQ) is issued as part of the first phase to solicit information, in the form of SOQs, that Mn/DOT will evaluate to determine which Submitters are the most highly qualified to successfully deliver the Project.  Mn/DOT will short list at least two (if any) but not more than five most highly qualified Submitters that submit SOQs. In the event that there is only one qualified respondent, Mn/DOT may cancel or re-advertise the project. In the second phase, Mn/DOT will issue a Request for Proposals (RFP) for the Project to the short listed Submitters.  Only the short listed Submitters will be eligible to submit Technical and Cost proposals for the Project.  Each short listed Submitter that submits a proposal in response to the RFP (if any) is referred to herein as a “Proposer.”  Mn/DOT will award a design-build contract for the Project, if any, to the Proposer offering the best value, to be determined as described in the RFP.

## 1.2	Project Goals

The Purpose of this project is to assess, adjust, relocate, replace and/or add permanent signs and sign structures to meet the current Mn/DOT and industry standards on five (5) state highways in Mn/DOT’s District 4.

The following goals have been established for the Project:

a)	Safety

- Bring the permanent signing up to current design and project standards to insure proper signing for the traveling public, in keeping with District 4’s sign replacement process.

- Provide a safe Project area for project personnel and the traveling public during execution of the Project

- Provide a solution consistent with Mn/DOT permanent design and project standards

b)	Quality and Budget

- Provide a high quality project that minimizes future maintenance

- Meet or exceed the requirements of the project

- Accurate and complete transfer of sign inventory into Mn/DOT’s new data base, SignTRACKTM

- Complete the project within Mn/DOT’s budget established for the project

c)	Schedule

- Permanent signing installation completed by the fall of 2007.  Overall project completion in Spring of 2008, specifics will be defined in the RFP process.

d)	Mobility

- Maintain traffic during construction

- Provide signing to maintain the mobility of the traveling public consistent with Mn/DOT standards

## 1.3	Submitter Information

To allow receipt of any addenda or other information regarding this RFQ, each Submitter is solely responsible for ensuring that Mn/DOT’s Project Manager as described in Section 2.4 has its contact person name and e-mail address.  If an entity intends to submit a proposal as part of a team, the entire team is required to submit a single SOQ as a single Submitter.

# 2.0	Background Information; RFQ Process

## 2.1	Project Description; Scope of Work

For this Project the terms sign, signs, permanent signs, and permanent signing will refer to all the items identified in Mn/DOT’s Standard Sign Summary-2006 and guide signs along with their supporting structures.  The Mn/DOT Standard Sign Summary – 2006 can be found at the following website:

http://www.dot.state.mn.us/trafficeng/standards/signing/doc/2006standardsignsummary.pdf

The project consists of:

- An engineering assessment of the permanent signing along the following roadways in District 4.

| Roadway | Location Reference | Description |
| --- | --- | --- |
| TH 28 | RP 57.230 to RP 92.592 | West edge of Cyrus to Pope/Stearns County Line |
| TH 29 | RP 63.431 to RP 99.981 | Jct MN 28 Glenwood to Jct MN 235 Parkers Prairie |
| TH 34 | RP 0 to RP 18.86 | Jct MN 9 in Barnesville to Jct of US 59 |
| TH 34 | RP 35.515 to RP 65 | Jct US 59 to Jct of MN 225 |
| TH 113 | RP 9.041 to RP 54.645 | Norman/Mahnomen County line to Jct US 71 |
| TH 114 | RP 0 to RP 19.949 | Jct MN 28 in Starbuck to Jct North ramps of I 94 |

- The purpose of the assessment is to identify sign panels and sign structures that need to be adjusted, relocated, replaced, and/or added to meet current MN MUTCD (Minnesota Manual on Uniform Traffic Control Devices) and Mn/DOT Standard Signs and Traffic Engineering Manual Standards and Project requirements.

- Mn/DOT will provide a database of the existing information on the permanent signs.  This information will be provided on Mn/DOT’s Design-Build website (http://www.dot.state.mn.us/designbuild/).

- Design of all guide sign panels using SignCAD software.  The design-builder will provide these designs for fabrication by Mn/DOT.   Mn/DOT will fabricate and furnish these guide signs to the design-builder for installation.

- Adjustment, relocation, replacement, and/or additions of the permanent signs according to the recommendations made in the engineering assessment.  This includes:

- Replace all sign panels that were installed in 1999 or earlier.  (approximately 4000 sign panels )

- Replace sign panels installed after 1999 that are damaged or do not meet current reflectivity standards.  (up to approximately 1100 sign panels )

- Relocate or adjust all sign locations necessary to meet MN MUTCD, MN/DOT Standard Signs and Traffic Engineering Manual, and other project standards.

- Replace all posts that do not meet project standards.

- Replace mast arm sign mountings to project standards.  The assessment will determine if signs located on overhead structures (e.g. mast arms) need to be removed, adjusted, replaced or added.   Moving, adjusting, replacing or adding overhead structures to meet the assessment requirements are not included in this project.

- Development of a database downloaded into Mn/DOT’s SignTRACKTM system that will contain final sign and installation information.  Mn/DOT retains the right to remove or change this database requirement in the RFP.

## 2.2	Estimated Cost; Maximum Time Allowed

The estimated cost of the Project is $850,000.   Permanent sign installation completion is by the fall of 2007 with overall Project completion in the Spring of 2008.

## 2.3	Project Schedule

The deadline for submitting RFQ questions and the SOQ due date stated below apply to this RFQ.  Mn/DOT also anticipates the following additional Project milestone dates.  This schedule is subject to revision by the RFP and addenda to this RFQ.

Phase I – Request for Qualifications

Issue RFQ		April 9, 2007

Pre-qualification meeting		April 17, 2007

Deadline for submitting RFQ questions	April 20, 2007

SOQ due date		April 27, 2007

Evaluation of SOQs		April 30 – May 11th, 2007

Notify short listed Submitters		May 18th, 2007

Phase II – Request for Proposals

Issue RFP		May 21, 2007

Technical and Price Proposals due		June 29, 2007

Evaluation of Technical Proposals		July 9 – July 26, 2007

Price Proposals opened		July 27, 2007

First Notice to Proceed		August 13, 2007

A RFQ informational meeting will be held for this project as noted below, this meeting will be a chance for perspective teams to hear a brief Mn/DOT discussion on the project and Mn/DOT will be available to answer questions.  The meeting will be held at the following time and place:

Date:		April 17th, 2007

Time: 		 2:00 pm Central Daylight Savings Time (DST)

Location:  	Douglas County Public Works Center

509 3rd Ave. West

Alexandria, Mn

320-763-6001.

Room:  	Lower Level Conference Room

## 2.4	Mn/DOT Project Management; Ex Parte Communications

Dan Kuhn is Mn/DOT’s Project Manager.  As Mn/DOT’s Project Manager, Mr. Kuhn is Mn/DOT’s sole contact person and addressee for receiving all communications about the Project.  Except as permitted by Section 5.1 and Section 7.1, all inquiries and comments regarding the Project and the procurement thereof must be made by fax, e-mail or letter.  Only written inquiries will be accepted:

Mail/	Dan Kuhn, P.E.

Delivery:	District 4 Sign Assessment and Replacement Design-Build Project

Project Manager

Mn/DOT Morris

District 4

610 Highway 9 S

Morris, MN 56267-9596

Fax:	(320) 589-7310

E-mail:	daniel.kuhn@dot.state.mn.us

During the Project procurement process, commencing with issuance of this RFQ and continuing until award of a contract for the Project (or cancellation of the procurement), no employee, member or agent of any Submitter shall have any ex parte communications regarding this procurement with any member of Mn/DOT or the Federal Highway Administration, their advisors or any of their contractors or consultants involved with the procurement, except for communications expressly permitted by this RFQ (or, subsequent to issuance of the RFP, except for communications expressly permitted by the RFP).  Any Submitter engaging in such prohibited communications may be disqualified at the sole discretion of Mn/DOT’s Project Manager.

## 2.5	Questions and Clarifications; Addenda

Questions and requests for clarification regarding this RFQ must be submitted in writing to Mn/DOT’s Project Manager as described in Section 2.4.  To be considered, all questions and requests must be received by 4:00 pm, Central (DST), on the date indicated in Section 2.3.

Mn/DOT reserves the right to revise this RFQ at any time before the SOQ due date.  Such revisions, if any, will be announced by addenda to this RFQ.

Mn/DOT will use the following guidelines when responding to questions and requests for clarification and issuing addenda:

- Mn/DOT will answer questions and requests for clarification by posting a clarification on its design-build website www.dot.state.mn.us/designbuild.

- Mn/DOT will send an e-mail notification to the contact person for each Submitter as soon as each addendum or clarification is issued.  The notification will include an electronic copy of the addendum or clarification when possible.  Only Submitters who responded to the Letter of Interest for this project, or who have requested in writing a copy of this RFQ from the Mn/DOT Project Manager as described in Section 2.4 will be sent this notification.

## 2.6	Major Participant

As used herein, the term “Major Participant” means any of the following entities:  all general partners or joint venture members of the Submitter; all individuals, persons, proprietorships, partnerships, limited liability partnerships, corporations, professional corporations, limited liability companies, business associations, or other legal entity however organized, holding (directly or indirectly) a 15% or greater interest in the Submitter; and the lead engineering/design firm.

Mn/DOT may disqualify a Submitter if any of its Major Participants belong on  more than one Submitter organization.  Other entities not considered Major Participants may belong to more than one Submitter organization.

## 2.7	Mn/DOT Consultant/Technical Support

Mn/DOT has retained the consulting firm of HNTB Corporation to provide guidance in preparing and evaluating this RFQ and the RFP and advice on related financial, contractual and technical matters.

## 2.8	Organizational Conflicts of Interest

The Submitter’s attention is directed to 23 CFR Section 636 Subpart A and in particular to Subsection 636.116 regarding organizational conflicts of interest.  Subsection 636.103 defines “organizational conflict of interest” as follows:

Organizational conflict of interest means that because of other activities or relationships with other persons, a person is unable or potentially unable to render impartial assistance or advice to the owner, or the person's objectivity in performing the contract work is or might be otherwise impaired, or a person has an unfair competitive advantage.

The Submitter is prohibited from receiving any advice or discussing any aspect relating to the Project or the procurement of the Project with any person or entity with an organizational conflict of interest, including, but not limited to, HNTB Corporation.  Such persons and entities are prohibited from participating in any Submitter organization relating to the Project.

The Submitter agrees that, if after award, an organizational conflict of interest is discovered, the Submitter must make an immediate and full written disclosure to Mn/DOT that includes a description of the action that the Submitter has taken or proposes to take to avoid or mitigate such conflicts.  If an organizational conflict of interest is determined to exist, Mn/DOT may, at its discretion, cancel the design-build contract for the Project.  If the Submitter was aware of an organizational conflict of interest prior to the award of the contract and did not disclose the conflict to Mn/DOT, Mn/DOT may terminate the contract for default.

## 2.9	Changes to Organizational Structure

Key Personnel or Major Participants identified in the SOQ may not be removed, replaced or added without the written approval of the Commissioner of Transportation, or designee.  The Commissioner, or designee, may revoke an awarded contract if any Key Personnel or Major Participant identified in the SOQ is removed, replaced or added without the Commissioner’s, or designee’s, written approval.  To qualify for the Commissioner’s, or designee’s, approval, the written request must document that the proposed removal, replacement or addition will be equal to or better than the Key Personnel or Major Participant provided in the SOQ.  The Commissioner, or designee, will use the criteria specified in this RFQ to evaluate all requests.  Requests for removals, replacements and additions must be submitted in writing to Mn/DOT’s Project Manager as described in Section 2.4.

## 2.10	Past Performance or Experience

Past performance or experience does not include the exercise or assertion of a person’s legal rights.

## 2.11	Equal Employment Opportunity

The Submitter will be required to follow the State of Minnesota Equal Employment Opportunity (EEO) policies.

In accordance with the Minnesota Human Rights Act, Minn. Stat. 363.03 Unfair Discriminatory Practices, Mn/DOT will affirmatively assure that on any project constructed pursuant to this advertisement equal employment opportunity will be offered to all persons without regard to race, color, creed, religion, national origin, sex, marital status, status with regard to public assistance, membership or activity in a local commission, disability, sexual orientation, or age.

In accordance with Minnesota Human Rights Act, Minn. Stat. 363.073 Certificates of Compliance for Public Contracts, and 363.074 Rules for Certificates of Compliance, Mn/DOT will assure that appropriate parties to any contract entered into pursuant to this advertisement possess valid Certificates of Compliance.  Any Submitter that is not a current holder of a compliance certificate issued by the Minnesota Department of Human Rights must contact the Department of Human Rights immediately for assistance in obtaining a certificate.

## 2.12	Disadvantaged Business Enterprises

Disadvantaged Business Enterprises(DBE) requirements do not apply to this project.

# 3.0	CONTENT OF STATEMENT OF QUALIFICATIONS; HOW INFORMATION IN THE STATEMENT OF QUALIFICATIONS WILL BE USED

This section describes specific information that must be included in the SOQ.  SOQs must follow the outline of this Section 3.0.  Submitters shall provide brief, concise information that addresses the requirements of the Project consistent with the evaluation criteria described in this RFQ.

Documents submitted pursuant to this RFQ will be subject to the Minnesota Government Data Practices Act.

Some of the information requested in this RFQ is for informational purposes only, while other information will be used in the qualitative analysis of the SOQ’s.  Mn/DOT will initially review SOQ’s on a pass/fail basis.  The purpose of this initial review is for Mn/DOT to determine whether the SOQ, on its face, is responsive to this RFQ. An SOQ will be, on its face, responsive to this RFQ if it appears to include all of the components of information required by this RFQ in the manner required by this RFQ.  This initial pass/fail review does not include any qualitative assessment as to the substance of the information submitted.  Those SOQ’s that pass the pass/fail review will then be reviewed on a qualitative basis according to the criteria specified in Section 4.3.

Mn/DOT reserves the right to allow Submitters who receive an initial failing rating on the Legal and Financial pass/fail requirements described in Section 4.3 to submit additional supporting materials to obtain a subsequent passing rating at Mn/DOT’s sole discretion.

The following Sections 3.1 through 3.7 describe the information that is required and how it will be used.

## 3.1	Introduction

Each submitter is to provide a letter stating the business name, address, business type (e.g., corporation, partnership, joint venture) and roles of the Submitter and each Major Participant.  Identify one contact person and his or her address, telephone and fax numbers, and e-mail address.  This person shall be the single point of contact on behalf of the submitter organization, responsible for correspondence to and from the organization and Mn/DOT.  Mn/DOT will send all Project-related communications to this contact person.  Authorized representatives of the Submitter organization must sign the letter.  If the Submitter is a joint venture, the joint venture members must sign the letter.  If the Submitter is not yet a legal entity, the Major Participants must sign the letter.  The letter must certify the truth and correctness of the contents of the SOQ.  The Introduction must include a “Title Page” and “Table of Contents.” This information will be used to identify the submitter and its designated contact, and will be reviewed on a pass/fail basis only and not as part of the qualitative assessment of the SOQ.

## 3.2	Submitter Organization and Experience

The information required by this section will be used in the qualitative assessment of the SOQ.  Mn/DOT will evaluate the capabilities of the Submitter organization to effectively deliver the Project.

### 3.2.1	Organizational Chart(s)

Provide an organizational chart(s) showing the flow of the “chain of command” with lines identifying participants who are responsible for major functions to be performed and their reporting relationships, in managing, designing and building the Project.  The chart(s) must show the functional structure of the organization down to the Traffic Engineer, Lead Forman/Field Supervisor, Traffic Control Supervisor, sign supplier, and must identify Key Personnel by name.  Identify the Submitter, all Major Participants and key personnel in the chart(s).  Identify the relationships of Project management, design, construction management, quality control, safety, supplier administration, and other pertinent relationships.  For each organizational chart, provide a brief, written description of significant functional relationships among participants and how the proposed organization will function as an integrated design-build team.

### 3.2.2	Submitter Experience

The engineering assessment must be completed by a firm on Mn/DOT’s current list of pre-qualified consultants that are a pre-qualified vendor for Work Type 14.61 Signing Design-Level 1.

Describe at least one but a maximum of six projects that the Submitter has completed or participated in (if the Submitter is not yet existing or is newly formed, please explain) and each Major Participant has managed, design, and/or construction.  Highlight experience relevant to the Project that the Submitter/Major Participants have gained in the last 10 years.  Cite projects with levels of scope comparable to that anticipated for the Project.  Describe the experiences that could apply to the Project from the design firm, sign installer, and sign supplier.

In particular, demonstrate experience in each of the following areas:

- Permanent Signing design including guide signs;

- Sign installation;

- Sign assessment, inventory and database management;

- Sign fabrication;

- Traffic control on rural and urban roadways;

- Quality management;

- Design and construction activity interaction and integration.

For the projects in which several of the proposed Major Participants were involved, the Submitter may provide a single project description.

Each project description must include the following information:

(1)	Name of the project and either the owner’s contract number or state project number;

(2)	Owner’s Construction Engineer and Design Engineer for this project, address and current telephone and fax numbers;

(3)	Dates of design, construction, management and/or warranty periods;

(4)	Description of the work or services provided and percentage of the overall project actually performed; and

## 3.3	Key Personnel

The information required by this section will be used in the qualitative assessment of the SOQ.

### 3.3.1	Resumes of Key Personnel

Resumes of Key Personnel shall be provided as Appendix A – Resumes of Key Personnel to the SOQ.  Resumes of Key Personnel shall be limited to two pages each and will not be counted towards the overall SOQ page limit.  If an individual fills more than one position, only one resume is required.  The listing below describes the functions for the key personnel for the Project (“Key Personnel”).  Key Personnel to staff these functions listed below shall be identified in the required organizational charts (as described in Section 3.2.1) within the Statement of Qualifications.

Key Personnel

- Project Manager

- Traffic Engineer

- Design Manager

- Construction Manager

- Lead Forman/Field Supervisor

- Traffic Control Supervisor

Include the following items on each resume:

a)	Relevant licensing and registration.

b)	Years of experience performing similar work.

c)	Length of employment with current employer.

d) 	Actual work examples, including projects, duties performed and % of time on the job.

### 3.3.2	Other Information for Key Personnel

In addition to resumes, provide the following information for each Key Personnel:

a)	Percent of time that would be committed to the Project.  Include percent of time during design, post design and construction activities.

b)	Percent of time that would be committed to other projects.

c)	Proposed location of personnel.

### 3.3.3	Minimum Qualifications for Acceptance; and Qualifications Exceeding Minimums

The qualifications and experience of Key Personnel will be reviewed as part of the qualitative assessment of the SOQ.  Key Personnel will be evaluated, in part, based on the extent they meet and/or exceed such requirements.  Key Personnel will also be evaluated on relevant education, training, certification, and experience.   The following provides a brief job description and minimum requirements of the Key Personnel assigned to the Project.  Any certifications that are required to meet the requirements of the RFQ shall be in place by the time the first notice to proceed is issued.  Key Personnel, except as noted below, may perform Work in more than one position in the organization.

- The Design Manager and the Traffic Engineer must be separate positions.

a)	Project Manager

- Project Manager will be responsible for the overall design, construction, quality management and contract administration for the Project.  The Contractor shall at all times provide the Project Manager, Approved by Mn/DOT, who (i) will have full responsibility for the prosecution of the Work, (ii) will act as agent and be a single point of contact in all matters on behalf of Contractor, (iii) will be available (or its Approved designee will be available) at all times that Work is performed, and (iv) will have authority to bind Contractor on all matters relating to the Project.  The Project Manager is expected to make frequent trips to the project site during all stages of the project.

- Must have at least five years of recent experience managing design and/or construction projects. Having  design and/or installation of permanent signing project experience is desirable.

b)	Traffic Engineer

  - The Traffic Engineer will be responsible for ensuring that the overall Project design is completed and design requirements are met.

- The Traffic Engineer will be responsible for insuring that all construction activities (signing and traffic management) meet the requirements of the engineering assessment and other recommendations provided by the Traffic Engineer.  This includes workmanship inspections, overseeing Contractor’s quality control and assurance testing and inspection and coordinate with Mn/DOT’s verification testing and inspection.

- The Traffic Engineer will be required to be on site as necessary to insure that a quality product is being produced.

- Must be a registered professional engineer in the State of Minnesota.

- Must have at least five years of recent experience in managing or producing the design of permanent sign projects.

- The Traffic Engineer must have the authority to Stop Work in the field.

c)	Design Manager

- The Design Manager will be responsible for managing and overseeing all quality aspects of the engineering assessment, design and other engineering recommendations required by this project.

- Must be a registered professional engineer in the State of Minnesota.

- Must have at least five years of recent experience in permanent signing design.

d)	Construction Manager

- The Construction Manager will be responsible for overseeing all construction related activities, including direct supervision over the Lead Forman / Field Supervisor.  The Construction Manager must be available at all times during all construction activities.

- Must have at least five years of recent experience in highway sign installation.

e)	Lead Forman / Field Supervisor

- The Lead Forman / Field Supervisor must be on-site during all construction activities.

- Must have at least five years of recent experience in highway sign installation.

f)	Traffic Control Supervisor

- Must have at least five years of recent experience in highway and/or bridge traffic control design and layout.

- The Traffic Control Supervisor must be knowledgeable in design and implementation of Traffic control.

- Be on-site on the first day of operations that impact traffic on each roadway and at all other times with complex traffic control issues.

- Responsible for signing to maintain the mobility and safety of the traveling public consistent with Mn/DOT standards

## 3.4	Project Understanding

The information required by this section will be used in the qualitative assessment of the SOQ.  Each submitter is to provide a synopsis demonstrating the Submitter’s understanding of the Work necessary to successfully complete the Project, including design, construction, and management activities a long with a discussion on the components of this project that will be the most challenging.

## 3.5	Project Approach

The information required by this section will be used in the qualitative assessment of the SOQ.  Describe, at a conceptual level, your understanding of the project goals and demonstrate how you will successfully deliver the Project by meeting or exceeding the Project’s established goals (see Section 1.2).

## 3.6	Project Management Approach

The information required by this section will be used in the qualitative assessment of the SOQ.  Provide your understanding of and approach to the following items:

a)	Safety for the traveling public during the project and the Submitters employees

b)	Quality approach in all aspects of the Project

c)	Team approach to integrating design and construction on design-build highway projects

d)	Project management and controls

e)	Coordination of Project activities with Mn/DOT

## 3.7	Legal and Financial

The information required in response to Sections 3.7.1, 3.7.3, 3.7.4 and 3.7.5 shall be submitted as Appendix B – Legal and Financial.  Information provided in response to these sections will not count towards the overall page limitation defined in Section 4.2.  Information required by this section will be evaluated on a pass/fail basis.

### 3.7.1	Acknowledgment of Clarifications and Addenda

Identify all clarifications and addenda received by number and date.

### 3.7.2	Organizational Conflicts of Interest

Identify all relevant facts relating to past, present or planned interest(s) of the Submitter’s team (including the Submitter, Major Participants, proposed consultants, contractors and subcontractors, and their respective chief executives, directors and key project personnel) which may result, or could be viewed as, an organizational conflict of interest in connection with this RFQ.  See Section 2.8.

Disclose:  (a) any current contractual relationships with Mn/DOT (by identifying the Mn/DOT contract number and project manager); (b) present or planned contractual or employment relationships with any current Mn/DOT employee; and (c) any other circumstances that might be considered to create a financial interest in the contract for the Project by any current Mn/DOT employee if the Submitter is awarded the contract.  The Submitter must also disclose any current contractual relationships where the Submitter is a joint venture or partner with HNTB Corporation.  The foregoing is provided by way of example, and shall not constitute a limitation on the disclosure obligations.

For any fact, relationship or circumstance disclosed in response to this Section 3.7.2, identify steps that have been or will be taken to avoid, neutralize or mitigate any organizational conflicts of interest.

In cases where Major Participants on different Submitter organizations belong to the same parent company, each Submitter must describe how the participants would avoid conflicts of interest through the qualification and proposal phases of the Project.

The required information for Organizational Conflicts of Interest shall be submitted as Appendix C – Organizational Conflicts of Interest.  Information provided in response to this section will not count towards the overall page limitation defined in Section 5.2.

### 3.7.3	Legal Structure

If the Submitter organization has already been formed, provide a Certificate of Good Standing issued by the Minnesota Secretary of State.  If the Submitter organization has not yet been formed, provide a brief description of the proposed organization structure, and the anticipated date for registering the organization with the Secretary of State.

### 3.7.4	Bonding Capability

Provide a letter from a surety or insurance company stating that the Submitter is capable of obtaining a performance bond and payment bond covering the Project in the amount of $850,000.  The letter shall also state that the Submitter is capable of obtaining a warranty bond covering the Project warranty period for the amount $100,000.  Letters indicating “unlimited” bonding capability are not acceptable.  The surety or insurance company providing such letter must be (1)authorized to do business in the State of Minnesota, and (2) have an   “A.M. Best” rating of A minus and financial size category  VII or better.

### 3.7.5	Submitter Information

For the Submitter (if the Submitter is not yet existing or newly formed, please explain), each Major Participant, and any affiliate of the Submitter or a Major Participant (including the firm’s parent company, subsidiary companies, and any other subsidiary or affiliate of the firm’s parent company) whose experience is cited as the basis for the firm’s qualifications:

a.	Describe the conditions surrounding any contract (or portion thereof) entered into by the firm that has been terminated for cause, or which required completion by another party, within the last five years.  Describe the reasons for termination and the amounts involved.

b	Include a statement certifying that it is not currently debarred or suspended, and is not currently a party to any proceeding for a debarment or suspension by the federal government or any state government.

For each description, identify the project owner’s representative and current phone number.  Indicate “None” to any subsection above that does not apply.

# 4.0	EVALUATION PROCESS

## 4.1	SOQ Evaluation

Mn/DOT will initially review the SOQs for responsiveness to the requirements of this RFQ.  The information in the SOQ will then be measured against the evaluation criteria stated in Section 4.3.

## 4.2	Interview and Clarifications

Interviews will not be conducted to develop a short list.  However, Mn/DOT reserves the right to ask questions and request written clarifications on any SOQ submitted.

## 4.3	SOQ Evaluation and Scoring

Mn/DOT will evaluate all responsive SOQs and measure each Submitter’s response against the project goals and evaluation criteria set forth in this RFQ, resulting in a numerical score for each SOQ.  Mn/DOT will use the following criteria and weightings:

a)	Key Personnel (40 Points):

- Team members with experience and qualifications that cover Project scope

- Key management/staff experience, capabilities and functions on similar projects

b)	Submitter Organization and Experience (30 Points):

- Effective project management authority and structure

- Realistic and efficient design and construction management structure

- Effective utilization of personnel

- Owner/client references

- Experience on projects of similar scope and complexity

- Experience with timely completion of comparable projects

- Experience with integrating design and construction activities

- Experience of team members working together

c)	Project Understanding (15 Points):

- Understanding of Project scope

- Understanding of safety concerns

- Understanding of impacts on the traveling public

- Identification of key project components that will be the most challenging

d)	Project Approach (10 Points):

- Ability to deliver the Project on schedule

- Ability to deliver the Project within budget

- Ability to develop and implement an effective maintenance of traffic plan

- Ability to deliver a quality Project

- Approach to addressing the challenging components of the project

e)	Project Management Approach (5 Points):

- Effective project management approach including interaction with Mn/DOT

- Effective approach to coordinate design and construction activities

f)	Legal and Financial (pass/fail)

## 4.4	Determining Short listed Submitters

Mn/DOT will total the scores for each responsive SOQ and prepare a ranked list of Submitters.  Mn/DOT will short list at least two (if any) but not more than five most highly qualified Submitters.

Mn/DOT reserves the right, in its sole discretion, to cancel this RFQ, issue a new RFQ, reject any or all SOQs, seek or obtain data from any source that has the potential to improve the understanding and evaluation of the responses to this RFQ, seek and receive clarifications to an SOQ and waive any deficiencies, irregularities or technicalities in considering and evaluating the SOQs.

This RFQ does not commit Mn/DOT to enter into a contract or proceed with the procurement of the Project.  Mn/DOT assumes no obligations, responsibilities and liabilities, fiscal or otherwise, to reimburse all or part of the costs incurred by the parties responding to this RFQ.  All such costs shall be borne solely by each Submitter.

## 4.5	Notification of Short listing

Upon completion of the evaluation, scoring and short listing process, Mn/DOT will send the list of short listed Submitters (if any) to all Submitters.  Mn/DOT will also publish the list on its design-build website www.dot.state.mn.us/designbuild.

## 4.6	Debriefing Meetings

Once Mn/DOT announces the short list (if any), Mn/DOT expects to arrange meetings with each Submitter that was not short listed.  These debriefing meetings would give non-short listed Submitters and Mn/DOT an informal setting to discuss this RFQ and the procurement process.

# 5.0	SOQ SUBMITTAL REQUIREMENTS

The following section describes requirements that all Submitters must satisfy in submitting SOQs.  Failure of any Submitter to submit their SOQ as required in this RFQ may result in rejection of its SOQ.

## 5.1	Due Date, Time and Location

All SOQs must be received by 4:00 p.m., Central (DST), on the SOQ due date indicated in Section 2.3, and must be delivered by U.S. mail or hand or overnight courier to:

Jay Hietpas

Minnesota Department of Transportation

395 John Ireland Boulevard

Office of Construction and Innovative Contracting

MS 650

St. Paul, MN 55155

Phone # : 651-366-4210

Any SOQ that fails to meet the deadline or delivery requirement will be rejected without opening, consideration or evaluation.

## 5.2	Format

The SOQ must not exceed 12 single-sided pages (including the “Title Page” and “Table of Contents” but not including section dividers).  Mn/DOT discourages lengthy narratives containing extraneous information.  Printing, except for the front cover of the SOQ, must be Times New Roman, 12-point font,.  All dimensional information must be shown in English units.

Except for charts, exhibits and other illustrative and graphical information, all information must be printed on 8.5” x 11” paper.  Charts, exhibits and other illustrative and graphical information may be on 11” x 17” paper, but must be folded to 8.5” x 11” and will be counted as one sheet.  Text included in charts, exhibits and other illustrative and graphical information must be Times New Roman, 10 point font minimum.

The front cover of each SOQ must be labeled with “District 4 Sign Assessment and Replacement Design-Build Project” and “Statement of Qualifications” and the date of submittal.

## 5.3	Quantities

Each Submitter must provide Mn/DOT with 12 bound copies of the SOQ.  Each copy must be identified on its front cover, in the upper right-hand corner, as “Copy        of 12 Copies.”

All binders must be packed together in one sealed package for delivery to Mn/DOT.  The outside of the sealed package must be clearly identified, labeled and addressed as follows:

- Return address: Submitter’s name, contact person’s name, mailing address;

- Date of submittal;

- Contents labeled as “District 4 Sign Assessment and Replacement Design-Build Project” ” and “Statement of Qualifications”; and

- Recipient (Mn/DOT) as specified in Section 5.1.

# 6.0	PROCUREMENT PHASE 2

This Section 6.0 is provided for informational purposes only so that each Submitter has information that describes the second phase of the Project procurement process, including a summary of certain anticipated RFP requirements.  Mn/DOT reserves the right to make changes to the following, and the short listed Submitters must only rely on the actual RFP when and if it is issued.  This Section 6.0 does not contain requirements related to the SOQ.

## 6.1	Request for Proposals

The Submitters remaining on the short list following phase 1 of the procurement process will be eligible to move to phase 2 and receive an RFP.  While Mn/DOT may make the RFP available to the public for informational purposes, only short listed submitters will be allowed to submit a response to the RFP.

## 6.2	RFP Content

### 6.2.1	RFP Structure

The RFP will be structured as follows:

a)	Instructions to Proposer's

b)	Contract Documents

- Book 1 (Contract Terms and Conditions)

- Book 2 (Project-Specific Requirements)

- Book 3 (Standards)

c)	Reference Information Documents (RID)

### 6.2.2	RFP Information

The RFP will include the following information:

a)	Maximum time allowable for design and construction.

b)	Mn/DOT’s final cost estimate for the Project.

c)	Requirements for a proposed schedule of work.

d)	Requirements for submitting Alternative Technical Concepts (ATCs).

e)	A requirement that if the Proposer is a joint venture, each of the joint venture members will be, if awarded the design-build contract for the Project, jointly and severally liable for performance of the design-build contractor’s obligations under the contract.

### 6.2.3	Warranties

The RFP will require the design-build contractor to provide a three-year general warranty for all elements of the project after Final Acceptance of the project.  Warranty specifics will be outlined in the RFP.

## 6.3	Pre-Proposal Meeting

Mn/DOT will offer one pre-proposal meeting to be attended by all short-listed Proposers.  In addition to this meeting, Mn/DOT will offer each short listed Proposer the opportunity to meet individually (one Proposer at a time) with Mn/DOT before the proposal due date to discuss the Project and the RFP process, as well as any ATCs being developed.  Proposers will not be required to accept the meeting offers.

## 6.4	Proposals Submitted in Response to the RFP

Short listed Proposers that choose to continue in the procurement process must submit a two-part proposal.  One part is the technical proposal.  The second part is the price proposal.  The RFP will specifically define formats and page limits for the proposal packaging and all proposal contents.

## 6.5	Proposal Evaluations

Mn/DOT has determined that award of the Project based on a “best value” determination under Minn. Stat. 161.3410 et seq. provides the opportunity to obtain the most qualified contractor to deliver the Project.

## 6.6	Stipends

Mn/DOT will award a stipend of $4,000 to each short listed, responsible Proposer that provides a responsive but unsuccessful proposal.

No stipends will be paid for submitting SOQs.

In consideration for paying the stipend, Mn/DOT may use any ideas or information contained in the proposals in connection with any contract awarded for the Project or in connection with a subsequent procurement, without any obligation to pay any additional compensation to the unsuccessful short listed Proposers.

Mn/DOT will pay the stipend to each eligible Proposer within 90 days after the award of the contract or the decision not to award a contract.  If an unsuccessful short listed Proposer elects to waive the stipend, Mn/DOT will not use ideas or information contained in that Proposer’s proposal.

To award the stipend, Mn/DOT will use a professional and technical services contract that will establish the term, duties, consideration and payment of the lump sum stipend.

# 7.0	PROTEST PROCEDURES

This Section 7.0 sets forth the exclusive protest remedies available with respect to this RFQ.  Each Submitter, by submitting its SOQ, expressly recognizes the limitation on its rights to protest contained herein, expressly waives all other rights and remedies and agrees that the decision on any protest, as provided herein, shall be final and conclusive unless wholly arbitrary.  These provisions are included in this RFQ expressly in consideration for such waiver and agreement by the Submitters.  Such waiver and agreement by each Submitter are also consideration to each other Submitter for making the same waiver and agreement.

If a Submitter disregards, disputes or does not follow the exclusive protest remedies set forth in this RFQ, it shall indemnify, defend, protect and hold harmless Mn/DOT, its officers, officials, employees, agents, representatives and consultants from and against all liabilities, expenses, costs (including attorneys’ fees and costs), fees and damages incurred or suffered as a result.  The submission of an SOQ by a Submitter shall be deemed the Submitter’s irrevocable and unconditional agreement with such indemnification obligation.

## 7.1	Protests Regarding Facially Apparent Deficiencies in RFQ/Phase I Procedures

The Submitter may protest the terms of this RFQ prior to the time for submission of SOQs on the grounds that (a) a material provision in this RFQ is ambiguous, (b) any aspect of the procurement process described herein is contrary to legal requirements applicable to this procurement, or (c) this RFQ in whole or in part exceeds the authority of Mn/DOT.  Protests regarding this RFQ shall be filed only after the Submitter has informally discussed the nature and basis of the protest with Mn/DOT’s Project Manager in an effort to remove the grounds for protest.

Protests regarding this RFQ shall completely and succinctly state the grounds for protest and shall include all factual and legal documentation in sufficient detail to establish the merits of the protest.  Evidentiary statements, if any, shall be submitted under penalty of perjury.

Protests regarding this RFQ shall be filed as soon as the basis for protest is known to the Submitter, but in any event it must be actually received no later than ten calendar days before the SOQ due date, provided that protests regarding an addendum to this RFQ shall be filed and actually received no later than five calendar days after the addendum to this RFQ is issued (or no later than the SOQ due date, if earlier).

Protests regarding this RFQ shall be filed in writing by hand delivery or courier to the Protest Official with a copy to Mn/DOT’s Project Manager.  The “Protest Official” is defined as:

Paul Stembler, Materials Management Division

Department of Administration

112 Administration Building

50 Sherburne Avenue

St. Paul, MN 55155

Mn/DOT will distribute copies of the protest to the other Submitters and may, but need not, request other Submitters to submit statements or arguments regarding the protest and may, in its sole discretion, discuss the protest with the protesting Submitter.  If other Submitters are requested to submit statements or arguments, they may file a statement in support of or in opposition to the protest within seven calendar days of the request.  Mn/DOT may also file a written statement with the Protest Official.

No hearing will be held on the protest.  The Protest Official or his designee will review the facts and arguments presented in the written submissions and will decide the protest on the basis of the written submissions.  The Protest Official will consider whether Mn/DOT’s position (a) is reasonable, and (b) is in compliance with the Minnesota Design-Build statute, Minn. Stat. §161.3240 et. seq.   The Protest Official will recommend to the Mn/DOT Commissioner whether any changes or addenda to the RFQ and procurement process are warranted.  The Protest Official’s recommendation will be in writing and will state the reasons for the decision.    Mn/DOT will furnish copies of the decision in writing to each Submitter.  The Commissioner will issue Mn/DOT’s final decision within ten calendar days of receiving the recommendation and include written reasons for the decision (or incorporate those of the Protest Official). The decision shall be final and conclusive.  If necessary to address the issues raised in the protest, Mn/DOT will make appropriate revisions to this RFQ by issuing addenda.  Mn/DOT may extend the SOQ due date, if necessary, to address any protest issues.

The failure of a Submitter to raise a ground for a protest regarding this RFQ within the applicable period shall constitute an unconditional waiver of the right to protest the terms of this RFQ and shall preclude consideration of that ground in any protest of qualification of a Submitter unless such ground was not and could not have been known to the Submitter in time to protest prior to the final date for such protests.

## 7.2	Protests Regarding Responsiveness and Short listing

A Submitter may protest the results of the above-described evaluation and qualification process by filing a written notice of protest by hand delivery or courier to the Protest Official with a copy to Mn/DOT’s Project Manager.  The protesting Submitter shall concurrently deliver a copy of its notice of protest to the other Submitters.  The notice of protest shall specifically state the grounds of the protest.

Notice of protest of any decision to accept or disqualify an SOQ on responsiveness grounds must be filed within five calendar days after the earliest of notification of non-responsiveness, the scheduled date for interviews (if any) or the public announcement of short listing.  Notice of protest of the decision on short listing must be filed within five calendar days after the public announcement of short listing.

Within seven calendar days of the notice of protest, the protesting Submitter must file with the Protest Official, with a copy to Mn/DOT’s Project Manager, a detailed statement of the grounds, legal authorities and facts, including all documents and evidentiary statements, in support of the protest.  The protesting Submitter shall concurrently deliver a copy of the detailed statement to all other Submitters.  Evidentiary statements, if any, shall be submitted under penalty of perjury.

Failure to file a notice of protest or a detailed statement within the applicable period shall constitute an unconditional waiver of the right to protest the evaluation or qualification process and decisions thereunder, other than any protest based on facts not reasonably ascertainable as of such date.

Other Submitters may file by hand delivery or courier to the Protest Official, with a copy to Mn/DOT’s Project Manager, a statement in support of or in opposition to the protest.  Such statement must be filed within seven calendar days after the protesting Submitter files its detailed statement of protest.  Mn/DOT will promptly forward copies of any such statements to the protesting Submitter.

Mn/DOT may, at its option, file a written response to the Protest with the Protest Official, with a copy to the Submitter and any Submitters who have filed statements with the Protest Official.

The Protest Official will consider whether the Committee’s decision (a) is reasonable; and (b) is in compliance with the Minnesota Design-Build statute, Minn. Stat. §161.3420 et. seq.. The Protest Official will review the facts and arguments presented in the written submissions of the protesting firm, and the written submissions of Mn/DOT and other submitters,  if any.   The Protest Official will recommend, within 14 calendar days, that the Mn/DOT Commissioner, acting through the Committee, either (1) affirm the Committee’s original decision; or, depending on the nature of the protest, (2) reinstate a firm disqualified on responsiveness grounds, or add a firm to the short list. The Protest Official’s recommendation will be in writing and include the reasons for the decision.  The Commissioner will issue Mn/DOT’s final decision within ten calendar days of receiving the recommendation, and include written reasons for the decision (or incorporate those of the Protest Official). The Commissioner or designee will deliver the written decision to the protesting Submitter and copies to the other Submitters.

If a notice of protest regarding responsiveness is filed prior to the interview process (if any), Mn/DOT may proceed with the interview process and may qualify Submitters before the protest is withdrawn or decided, unless the Protest Official or his designee determines, in his or her sole discretion, that it is in the public interest to postpone the qualification prior to a decision.  Such a determination shall be in writing and shall state the facts on which it is based.

If the Protest Official or his designee concludes that the Submitter filing the protest has established a basis for protest, the Protest Official or his designee will determine what remedial steps, if any, are necessary or appropriate to address the issues raised in the protest.  Such steps may include, without limitation, withdrawing or revising the decisions, issuing a new request for qualifications or taking other appropriate actions.

## 7.3	Costs and Damages

All costs of a protest shall be the responsibility of the protestor and undertaken at the protestor’s expense.  In addition, if the protest is denied, the Submitter filing the protest shall be liable for Mn/DOT's costs reasonably incurred in defending against the protest, including legal and consultant fees and costs, and any unavoidable damages sustained by Mn/DOT as a consequence of the protest.  Mn/DOT shall not be liable for damages to the Submitter filing the protest or to any participant in the protest, on any basis, express or implied.