| Item | Risk | Champion | Risk Action | Timeline |
| --- | --- | --- | --- | --- |
| General |  |  |  |  |
| Municipal Consent | High Med Low |  |  |  |
| Layout and Costs |  |  |  |  |
| Staff Approved Layout | High Med Low |  |  |  |
| Value Engineering | High Med Low |  |  |  |
| Project Estimate | High Med Low |  |  |  |
| Environmental |  |  |  |  |
| Environmental Document | High Med Low |  |  |  |
| Permits | High Med Low |  |  |  |
| Wetland identification and mitigation | High Med Low |  |  |  |
| Contaminated Materials | High Med Low |  |  |  |
| Groundwater Contamination | High Med Low |  |  |  |
| Noise Analysis | High Med Low |  |  |  |
| Cultural Resource Requirements | High Med Low |  |  |  |
| Floodplains (LOMR, CLOMR) | High Med Low |  |  |  |
| Third Party Agreements |  |  |  |  |
| Status of Agreements/Cost Sharing | High Med Low |  |  |  |
| Utilities |  |  |  |  |
| Utility Identification | High Med Low |  |  |  |
| SUE Investigation | High Med Low |  |  |  |
| Utility Coordination | High Med Low |  |  |  |
| Development of UIS Sheets | High Med Low |  |  |  |
| Utility Agreements | High Med Low |  |  |  |
| Local Utility Work included in contract? | High Med Low |  |  |  |
| Right-of-Way |  |  |  |  |
| Parcel Update | High Med Low |  |  |  |
| PIF Required? | High Med Low |  |  |  |
| Prepare Right-of-Way Work map | High Med Low |  |  |  |
| Geotechnical |  |  |  |  |
| Geotechnical Investigation (Bridges) | High Med Low |  |  |  |
| Geotechnical Investigation (Roadway) | High Med Low |  |  |  |
| Pavement design recommendations | High Med Low |  |  |  |
| Unique geotechnical features | High Med Low |  |  |  |
| Surveying |  |  |  |  |
| Status of DTM | High Med Low |  |  |  |
| Grading |  |  |  |  |
| Building Removals | High Med Low |  |  |  |
| Roadways |  |  |  |  |
| Design Exceptions Approved | High Med Low |  |  |  |
| Does the layout meet DB road design manual requirements | High Med Low |  |  |  |
| Interstate Access Request needed | High Med Low |  |  |  |
| Drainage |  |  |  |  |
| Can the drainage requiremetns be built within side the r/w? | High Med Low |  |  |  |
| Unique permit requirements? | High Med Low |  |  |  |
| Bridge deck drainage requirements | High Med Low |  |  |  |
| Structures |  |  |  |  |
| General Plan and Elevation Sheets | High Med Low |  |  |  |
| Anti-Icing | High Med Low |  |  |  |
| Retaining Walls | High Med Low |  |  |  |
| Vegetation |  |  |  |  |
| Seeding/Sodding Requirements | High Med Low |  |  |  |
| Plant Establishment Requirements | High Med Low |  |  |  |
| Visual Quality |  |  |  |  |
| Development of Visual Quality Manual/Guide | High Med Low |  |  |  |
| Define Visual Quality Requirements for various elements (bridges, fences, walls, signals, signs, lighting, colors) | High Med Low |  |  |  |
| Signs, Signals, Pavement, Markings |  |  |  |  |
| New or re-use signs? | High Med Low |  |  |  |
| Identify special sign requirements (e.g. overhead sign, advance warning signs) | High Med Low |  |  |  |
| Types of pavement markings | High Med Low |  |  |  |
| Signals or roundabouts? | High Med Low |  |  |  |
| Intersection control justification reports? | High Med Low |  |  |  |
| Roundabout review? | High Med Low |  |  |  |
| Type of lighting system (full, partial, tower). | High Med Low |  |  |  |
| Lighting under structures? | High Med Low |  |  |  |
| State furnished materials? | High Med Low |  |  |  |
| ITS |  |  |  |  |
| Develop preliminary TMS Layout | High Med Low |  |  |  |
| Maintenance of Traffic (MOT) |  |  |  |  |
| TMP | High Med Low |  |  |  |
| Determine Detour Routes and obtain agreements with locals | High Med Low |  |  |  |
| Determine Project Specific Requirements (MOT design speed, lane width, cross over speed, barrier requirements, closures): | High Med Low |  |  |  |
| Temporary Signals | High Med Low |  |  |  |
| Temporary Lighting | High Med Low |  |  |  |
| Pedestrain / Bike Access | High Med Low |  |  |  |
| Bicycle and Pedestrians |  |  |  |  |
| Bike and Ped Trails? | High Med Low |  |  |  |
| Rail |  |  |  |  |
| Status of Railroad Agreements | High Med Low |  |  |  |