# Department of Transportation - District 3

Request for Letters of Interest for a Design-Build Contract on TH 371.

The Minnesota Department of Transportation – District 3 is soliciting Letters of Interest (LOI) from companies interested in providing Design-Build services for the design and construction of TH 371.  The project is located in Crow Wing County, starting from 0.25 miles north of the County State Aid Highway (CSAH) 18 intersection in Nisswa and proceeding northerly to the junction of Rosewood Street in Jenkins, MN.

The project consists of expansion of Highway 371 from 2 to 4 lanes, realignment of Highway 371 east of downtown Pequot Lakes, constructing an interchange and supporting roads at CSAH 11, construction of Paul Bunyan Trail overpass, bridge construction, and access control measures.

One Design-Builder will be selected for the entire project.  The selection process will have two steps.  A Request for Qualifications (RFQ) is anticipated to be issued by late February 2015.  Responses to the RFQ will be evaluated to establish a list of design-build firms that will be invited to submit proposals in response to the Request for Proposals (RFP), which MnDOT intends to issue by late June 2015.  The technical proposals are anticipated to be due in early October 2015, with the design-build firm selected two weeks later in mid-October 2015.

The “Best-Value” selection process will be used to evaluate the ability of the Design-Builder to manage, design, construct and control this project to provide a quality product, on or ahead of schedule, for a reasonable lump sum price within the Department’s project budget.

The Department is seeking Design-Builders that are committed to quality, have proven experience in design and construction, will bring innovative design-build approaches to ensure timely completion, and are willing to partner with the Department for the mutual success of the project.

Companies interested in receiving project notices and notifications, including a notice of RFQ release, should send an LOI in writing by February 13, 2015 to:

Jim Hallgren, P.E.

Project Manager

Minnesota Department of Transportation, District 3

7694 Industrial Park Road

Baxter, MN 56425

FAX:   (218) 828-5797

e-mail:  james.hallgren@state.mn.us

The LOI must state the name, phone number, and e-mail address of the person who the Department may contact at your company to provide further information about the project.

A project information workshop will be scheduled for the project at a date and time to be announced.

While submission of an LOI and attendance at the project information workshop are not prerequisites for participating in the procurement process, interested firms and parties are strongly encouraged to submit and attend.

The Department reserves the sole right, without incurring any liability, to change any aspect of the proposed procurement described above, including the right to not proceed with the procurement and/or the right to proceed in a different manner or on a different timeline than as described above.