# Department of Transportation - District 1

Request for Letters of Interest for a Design-Build Contract on TH 210.

The Minnesota Department of Transportation – District 1 is soliciting Letters of Interest (LOI) from companies interested in providing Design-Build services for the design and construction of TH 210 in Jay Cooke State Park.  The project is located in Carlton and St. Louis counties, starting from the intersection of Jay Cooke Road and proceeding easterly to the junction of TH 23 in Fond Du Lac, MN.

The project consists of stabilizing in-slopes and back-slopes and pavement repairs along TH 210 in order to reopen the highway for public traffic. It is anticipated that MnDOT will allow several different methods for the repair/stabilization of these areas.

One Design-Builder will be selected for the entire project.  The selection process will have two steps.  A Request for Qualifications (RFQ) is anticipated to be issued by mid-September, 2014.  Responses to the RFQ will be evaluated to establish a list of design-build firms that will be invited to submit proposals in response to the Request for Proposals (RFP), which MnDOT intends to issue by November, 2014.  The technical proposals are anticipated to be due in early February, 2015, with the design-build firm selected in mid-February, 2015.

The “Best Value” selection process will be used to evaluate the ability of the Design-Builder to manage, design, construct and control this project to provide a quality product, on or ahead of schedule, for a reasonable lump sum price within the Department’s project budget.  A fixed cost, variable scope structure may be utilized on this project.

The Department is seeking Design-Builders that are committed to quality, have proven experience in design and construction, will bring innovative design-build approaches to ensure timely completion, and are willing to partner with the Department for the mutual success of the project.

Companies interested in receiving an RFQ should send an LOI in writing by August 6th, 2014 to:

Derek Fredrickson, P.E.

Design-Build Project Manager

Minnesota Department of Transportation, District 1

1123 Mesaba Avenue

Duluth, MN  55811

e-mail:   derek.fredrickson@state.mn.us

The LOI must state the name, phone number, and e-mail address of the person who the Department may contact at your company to provide further information about the project.

Interested parties are invited to send a representative to a project information workshop at the Jay Cooke State Park River Inn Building located at 780 Hwy 210 on September 10th, 2014 at 10:00 AM.  This meeting will involve a roughly 1 hour presentation in a conference room.  Following this meeting, project staff will lead a field tour of the project site.  This tour may last for several hours, depending on the conversation generated at each site.  As such, there may be a one-hour break for lunch.

While submission of an LOI and attendance at the project information workshop are not prerequisites for participating in the procurement process, interested firms and parties are strongly encouraged to submit and attend.

The Department reserves the sole right, without incurring any liability, to change any aspect of the proposed procurement described above, including the right to not proceed with the procurement and/or the right to proceed in a different manner or on a different timeline than as described above.