**NEGATIVE FLOAT RECOVERY PLAN #**

**PRIME S.P.** **(ROUTE****)**

**ELEMENT ID #**

**Updated October 13, 2014**

|  |  |
| --- | --- |
| **Date** | Date of Recovery Plan |
| **Amount of Negative Float** |  |
| **Origin of Negative Float** | What is the origin of the Negative Float?  What functional areas or external partners/organizations is the origin and/or cause of the Negative Float?  Are there multiple causes and multiple occurrences? List. |
| **Recovery Options** | The following recovery strategy will be used (use more than 1 if applicable):  Re-sequencing of work  Schedule Crashing  Allocating more internal resources  Adding Consultants  Change the Letting Date  Current Letting Date:  Proposed Letting Date: |
| **Recovery Resolution & Justification** | The following steps and actions are necessary to eliminate the negative float on this project: |
| **Project Budget** | Does the recovery plan impact project budget?  No  Yes, by  If Yes,  How much?  Why?  What is the additional source of funding? |
| **Project Risk Register** | Are there additional Risks with the Negative Float Recovery Plan? |
| **Concurrence Checklist** | The following groups need to concur with the recovery plan. Use N/A if not applicable.  Concurrence Date  District Functional Groups  Bridge  Land Management  Environmental Stewardship  Railroad  Technical Support  ADA |