| Project Title |  |  |  |  | Quarter Ending Date |
| --- | --- | --- | --- | --- | --- |
| Determining Pavement Design Criteria for Recycled Aggregate Base and Large Stone Subbase |  |  |  |  | 6/30/2020 |
| Contract No. | Work Order No. | MnDOT Project Coordinator | MnDOT Technical Liaison | Project Authorization Date | Project Expiration Date |
| 1003320 | 2 | Deborah Sinclair | Raul Velasquez |  | 2/28/2020 |
| Principal Investigator |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Halil Ceylan |  |  | Iowa State University - InTrans |  |  |
| Phone / Email |  |  |  |  |  |
| 515-294-8051 / hceylan@iastate.edu |  |  |  |  |  |
| Co- Principal Investigator |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Bora Cetin |  |  | Michigan State University |  |  |
| Phone / Email |  |  |  |  |  |
| 517-353-2344 / cetinbor@msu.edu |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Ashley Buss |  |  | Iowa State University - InTrans |  |  |
| Phone / Email |  |  |  |  |  |
| 515-294-4645 / abuss@iastate.edu |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Junxing Zheng |  |  | Iowa State University - InTrans |  |  |
| Phone / Email |  |  |  |  |  |
| 515-294-3044 / junxing@iastate.edu |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| William Likos |  |  | University of Wisconsin-Madison |  |  |
| Phone/Email |  |  |  |  |  |
| 608-890-2662 / likos@wisc.edu |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Tuncer B. Edil |  |  | University of Wisconsin-Madison |  |  |
| Phone / Email |  |  |  |  |  |
| 608-444-0515 |  |  |  |  |  |
| Task Updates |  |  |  |  |  |
| 1 Title and Description |  |  |  |  |  |
| Literature Review and Recommendations |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Task report summarizing the literature review and list of recommendations were submitted for TAP to review. Presentation is provided. |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| Complete |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $9,479 | 4/30/2018 | 4/4/2018 | 100 | 4/30/2018 | 4/30/2018 |
| 2 Title and Description |  |  |  |  |  |
| Tech Transfer “State of Practice” |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Completed state of the practice report and the webinar |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| Completed |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $7,233 | 5/31/2018 | 5/11/2018 | 100% | 5/11/2018 | 6/30/2018 |
| 3 Title and Description |  |  |  |  |  |
| Construction Monitoring and Reporting |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Presentation to the TAP and interim Report |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| Completed |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $13,658 | 8/30/2018 | 9/30/2018 | 100% | 9/30/2018 | 1/18/2019 |
| 4 Title and Description |  |  |  |  |  |
| Laboratory Testing |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Presentation to the TAP and interim Report |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| Completed |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $101,054 | 8/30/2019 | 9/12/2019 | 100% | 9/12/2019 | 11/5/2019 |
| 5 Title and Description |  |  |  |  |  |
| Performance Monitoring and Reporting |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Presentation to the TAP and Task Report |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| Completed |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $28,634 | 10/31/2019 | 2/16/2020 | 100% | 4/27/2020 | 4/27/2020 |

| 6 Title and Description |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Instrumentation |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Presentation to the TAP and Task Report |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| Completed |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $18,229 | 10/31/2019 |  | 100% | 4/27/2020 | 4/27/2020 |
| 7 Title and Description |  |  |  |  |  |
| Determine Pavement Design Criteria |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Presentation to the TAP and Task Report |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| A detailed presentation was given to the TAP and all NRRA members for this task. Draft task report will be delivered in August. |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $21,132 | 7/31/2020 |  | 85% |  |  |
| 8 Title and Description |  |  |  |  |  |
| Draft Final Report |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Presentation to the TAP and Task Report (please see attached comprehensive presentation delivered at the NRRA meeting) |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| In progress |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $13,377 | 9/30/2020 |  |  |  |  |
| 9 Title and Description |  |  |  |  |  |
| Final Report |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Presentation to the TAP and Task Report |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| In progress |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $12,204 | 11/30/2020 |  |  |  |  |

Future Plans

-Submitting the Task 7 report -Prepare the draft final report

Problems Encountered and Actions Taken