| Project Title |  |  |  |  | Quarter Ending Date |
| --- | --- | --- | --- | --- | --- |
| Determining Pavement Design Criteria for Recycled Aggregate Base and Large Stone Subbase |  |  |  |  | 03/31/2018 |
| Contract No. | Work Order No. | MnDOT Project Coordinator | MnDOT Technical Liaison | Project Authorization Date | Project Expiration Date |
| 1003320 | 2 | Deb Fick | Benjamin Worel |  | 10/31/2020 |
| Principal Investigator |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Bora Cetin |  |  | Iowa State University - InTrans |  |  |
| Phone / Email |  |  |  |  |  |
| 515-294-8158 / bcetin@iastate.edu |  |  |  |  |  |
| Co- Principal Investigator |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Halil Ceylan |  |  | Iowa State University - InTrans |  |  |
| Phone / Email |  |  |  |  |  |
| 515-294-8051 / hceylan@iastate.edu |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Ashley Buss |  |  | Iowa State University - InTrans |  |  |
| Phone / Email |  |  |  |  |  |
| 515-294-4645 / abuss@iastate.edu |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Junxing Zheng |  |  | Iowa State University - InTrans |  |  |
| Phone / Email |  |  |  |  |  |
| 515-294-3044 / junxing@iastate.edu |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| William Likos |  |  | University of Wisconsin-Madison |  |  |
| Phone/Email |  |  |  |  |  |
| 608-890-2662 / likos@wisc.edu |  |  |  |  |  |
| Name |  |  | Organization |  |  |
| Tuncer B. Edil |  |  | University of Wisconsin-Madison |  |  |
| Phone / Email |  |  |  |  |  |
| 608-444-0515 |  |  |  |  |  |
| Task Updates |  |  |  |  |  |
| 1 Title and Description |  |  |  |  |  |
| Literature Review and Recommendations |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Task report summarizing the literature review and list of recommendations were submitted for TAP to review. Presentation is provided. |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| Complete |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $9,479 | 4/30/2018 | 4/4/2018 | 100 |  |  |
| 2 Title and Description |  |  |  |  |  |
| Tech Transfer “State of Practice” |  |  |  |  |  |
| Deliverables |  |  |  |  |  |
| Completed state of the practice report and the webinar |  |  |  |  |  |
| Progress on Task |  |  |  |  |  |
| In progress |  |  |  |  |  |
| Budget | Due Date | Date Delivered | % Task Complete | Date Approved | Task Approved |
| $7,233 | 5/31/2018 |  | 60% |  |  |
| Future Plans |  |  |  |  |  |
| -Analyze field data obtained during construction of test sections. -Initiate laboratory tests -Initiate field test data collection |  |  |  |  |  |
| Problems Encountered and Actions Taken |  |  |  |  |  |